ACKNOWLEDGEMENTS

First I would like to thank my supervisor Asst. Prof. Dr. Sevinç Kurt for her invaluable advice and belief in my work and myself over the course of this study.

Second, I would like to express my gratitude to Near East University.

Third, I thank my family for their constant encouragement and support during the preparation of this thesis.

Finally, I would also like to thank all my friends for their advice and support.

ABSTRACT

ORGANIZING FOR CONSTRUCTION PROJECT MANAGEMENT:

A FUNCTIONAL APPROACH

Quashu, Mustafa

M.Arch., Department of Architecture

Supervisor      : Asst. Prof. Dr. Sevinç Kurt

March 2006, 108 pages

This thesis analyzes the process of construction project management in the context of the project management body of knowledge. All the procedures and activities of project management area are thoroughly discussed. Organizing for project management is the focal point of this study. A construction project management organization is investigated in conjunction with time, cost, quality, risk, resources, communications, and personnel factors. The thesis also delivers the precise information about the roles and responsibilities of the project team. Therefore, it is aimed to constitute a functional approach which systematically considers activities, resources and constraints of project management.

Keywords: Construction Management,  Project Management, Construction, Organizing, Project Manager, Staff organization,

ÖZ

YAPI PROJESİ YÖNETİMİ  İÇİN ORGANİZE OLMA:

İŞLEVSEL BİR YAKLAŞIM

Quashu, Mustafa

Yüksek Lisans Tezi, Mimarlık Bölümü

Tez Yöneticisi : Asst. Prof. Dr. Sevinç Kurt

Mart 2006, 108 sayfa

Bu çalışma,  yapı projesi yönetimi süreçlerini proje yönetimi bilgi bütünü bağlamında analiz ederek ele almıştır.  Çalışmada, proje yönetimi alanına ilişkin tüm işlemler ve etkinlikler tartışılmıştır.  Bu çalışmanın odak noktası yapı proje yönetimi için organize olma konusudur. Yapı proje yönetim organizasyonu süre, maliyet, kalite, risk,  kaynak kullanımları gibi açılardan ele alınmıştır. Bu tez aynı zamanda proje takımının yükümlülük ve sorumluluklarına ilişkin tam bilgi vermeyi hedeflemiştir. Böylelikle etkinlikler, kaynaklar ve  kısıtlılıklar gözönünde tutularak yapı projesi yönetimine ilişkin işlevsel bir yaklaşım oluşturulmuştur.

Anahtar Kelimeler: Yapı İşletmesi, Yapı Projesi Yönetimi, Proje Yönetimi için organize olma, Proje ekibi, Proje Yöneticisi, Personel organizasyonu.

# TABLE OF CONTENTS

| ACKNOWLEDGEMENTS ……………………………………………………………. | iii |
| --- | --- |
| ABSTRACT ……………………………………………………………………………. | iv |
| ÖZ ……………………………………………………………………………………… | v |
| TABLE OF CONTENTS………………………………………………………………. | vi |
| LIST OF TABLES …………………………………………………………………….. | x |
| LIST OF FIGURES…………………………………………………………………….. | xi |
| CHAPTERS |  |
|  | 1. INTRODUCTION................................................................................................ | 1 |
|  | 1.1 Background of Project Management………………….......…................… | 1 |
|  | 1.1.1. Construction Project Management Performance and Organization.. | 1 |
|  | 1.1.2. Problem Statement and Justification of the Research Topic............ | 2 |
|  | 1.2. Research Objectives and Relevant Research Questions............................ | 3 |
|  | 1.3. Research Approach and Process ............................................................... | 4 |
|  | 1.4. Principal Achievements and Findings........................................................ | 4 |
|  | 1.5. Limitations and the Population of the Study.............................................. | 4 |
|  | 1.6. Expected Benefits of the Study.................................................................. | 4 |
|  | 1.7. Structure of Thesis..................................................................................... | 4 |
|  | 2. LITERATURE REVIEW..................................................................................... | 6 |
|  | 2.1. Basic Concepts of Project Management……………………..…. | 6 |
|  | 2.1.1. Definition and the Characteristics of a Project................................. | 7 |
|  | 2.1.2. Project Management ......................................................................... | 9 |
|  | 2.1.3. Conceptual Outline of Project Management .................................... | 11 |
|  | 2.1.4. Historical Background of Project Management Notion ................... | 12 |
|  | 2.1.5. Common Project Management Terminology and Procedures.......... | 14 |
|  | 2.2. Project Management for Construction and Engineering Industry ............. | 21 |
|  | 2.2.1. Characteristics of Project Management in Construction Industry… | 22 |
|  | 2.2.2. The Project Management Process..................................................... | 23 |
|  | 2.3. The Project Management Organization Team ………………………….. | 26 |
|  | 2.3.1. Project and Program Identification .................................................. | 27 |
|  | 2.3.2. Construction Project Manager …………………………………….. | 27 |
|  | 2.3.3 Coordination and Communication …...................…………….…… | 28 |
|  | 2.4. The Basic Steps in Construction Project Procedure................................... | 29 |
|  | 3. METHODOLOGY, RESEARCH PARADIGMS, AND THE ANALYTIC FRAMEWORKS GOVERNING BASIC APPROACHES..................................... | 31 |
|  | 4. THE CONTEXT OF THE STUDY: THE CONSTRUCTION PROJECT MANAGEMENT ................................................................................................... | 33 |
|  | 4.1. Integration Management ........................................................................... | 34 |
|  | 4.1.1. Project Plan Development ................................................................ | 34 |
|  | 4.1.2. Project Plan Execution...................................................................... | 36 |
|  | 4.1.3. Integrated Change Control................................................................ | 36 |
|  | 4.2. Scope Management.................................................................................... | 36 |
|  | 4.2.1. Initiation............................................................................................ | 37 |
|  | 4.2.2. Scope Planning.................................................................................. | 37 |
|  | 4.2.3. Scope Definition............................................................................... | 37 |
|  | 4.2.4. Scope Verification............................................................................. | 37 |
|  | 4.2.5.Scope Change Control....................................................................... | 37 |
|  | 4.3. Time Management..................................................................................... | 38 |
|  | 4.3.1. Activity Definition in Time Management......................................... | 41 |
|  | 4.3.2. Activity Sequencing.......................................................................... | 41 |
|  | 4.3.3. Activity Duration Estimating ........................................................... | 45 |
|  | 4.3.4. Schedule Development …………………………...…….………… 4.3.5. Schedule Control…………………………………………………... | 46 50 |
|  | 4.4. Cost Management ..................................................................................... | 51 |
|  | 4.4.1. Resource Planning ............................................................................ | 53 |
|  | 4.4.2. Cost Estimating ................................................................................ | 54 |
|  | 4.4.3. Cost Budgeting ................................................................................. | 55 |
|  | 4.4.4. Cost Control ..................................................................................... | 58 |
|  | 4.4.5. The Cost Management Factors.......................................................... | 59 |
|  | 4.5. Quality Management ……………………………………………………. | 61 |
|  | 4.5.1. The Purposes of Project Quality Management ................................. | 62 |
|  | 4.5.2. The Activities of Project Quality Management ............................... | 62 |
|  | 4.6. Human Resources Management ………………………………………… | 63 |
|  | 4.6.1. Human Resources Management Processes ...................................... | 65 |
|  | 4.7. Communications Management .................................................................. | 66 |
|  | 4.7.1. Communications Planning ................................................................ | 66 |
|  | 4.7.2. Information Distribution …………………………………………... | 66 |
|  | 4.7.3. Performance Reporting ……………………………………….….. | 66 |
|  | 4.8. Risk Management ..................................................................................... | 67 |
|  | 4.8.1. The Risk Management Problem ....................................................... | 67 |
|  | 4.8.2. The Need for Doing Project Risk Management ............................... | 68 |
|  | 4.8.3. Risk Management Processes ............................................................ | 69 |
|  | 4.8.4. Risk Management Planning ............................................................. | 69 |
|  | 4.9. Procurement Management ........................................................................ | 71 |
|  | 4.9.1. Procurement Management Processes ............................................... | 71 |
|  | 4.9.2 Contract Origination .......................................................................... | 73 |
|  | 4.9.3. Contract Execution Special Considerations ..................................... | 73 |
|  | 5. ORGANIZING FOR PROJECT MANAGEMENT PROCESSES ................. | 74 |
|  | 5.1. Organizational Formations of Project Management ................................. | 76 |
|  | 5.1.1. Functional Organization ................................................................... | 77 |
|  | 5.1.2. Project-oriented Organization .......................................................... | 80 |
|  | 5.1.3. Matrix organization with a functional orientation ........................... | 81 |
|  | 5.1.4. Product Organization ....................................................................... | 84 |
|  | 5.1.5. Customer Organization ................................................................... | 85 |
|  | 5.1.6. Territorial Organization ................................................................... | 85 |
|  | 5.2. Organizational Configuration of Projects ................................................. | 85 |
|  | 5.2.1 The Integration of the Project Participant ........................................ | 85 |
|  | 5.2.2. The Effective Features in Choosing an Organizational Structure .... | 87 |
|  | 5.2.3. Important Attributes of Project Manager in Organization ............... | 88 |
|  | 5.2.4. Management of Human Resources and the Project Team ............... | 93 |
|  | 5.3. The Work Breakdown Structure of the Project ......................................... | 94 |
|  | 6. DISCUSSION and CONCLUSION..................................................................... | 97 |
|  | 6.1. The Organization in the Project Life Cycle | 97 |
|  | 6.2.1The Influences of Project Management Body of Knowledge in Organizations ................................................................................................... | 98 |
|  | 6.3. Coping with the Constraints of Project Management ............................... | 99 |
|  | 6.4.The Organizational Structures of Project Management ............................. | 100 |
|  | 6.5. The Criteria for Selecting an Organizational Structure ............................ | 101 |
|  | 6.6. The Roles and Responsibilities of Each Team Member ........................... | 103 |
|  | REFERENCES |  |

LIST OF TABLES

TABLES

| Table 4.1. Basic concepts of Project Initiation Phase................................................ | 35 |
| --- | --- |
| Table 4.2. Basic concepts of Scope Management Process ...................................... | 38 |
| Table 4.3.a. Basic concepts of Time Management Process (a) ................................ | 39 |
| Table 4.4.b. Basic concepts of Time Management Process (b) ............................... | 40 |
| Table 4.5.a. Basic concepts of Time Management Process (a) ................................ | 51 |
| Table 4.5.b. Basic concepts of Time Management Process (b).................................. | 52 |
| Table 4.6. Basic concepts of Quality Management Process ...................................... | 63 |
| Table 4.7. Basic Concepts of Human Resources Management Process .................... | 64 |
| Table 4.8. Definitions about Risk Management ........................................................ | 70 |
| Table 4.9. Procurement Management Concepts ........................................................ | 72 |
| Table 5.1. The works to be done by Construction Manager during the Planning and Design Phases ..................................................................................................... | 91 |
| Table 5.2. The works to be done by Construction Manager do during the Construction Phase.................................................................................................... | 92 |
| Table 6.1. : The owner’s primary responsibilities in the construction of the project | 103 |
| Table 6.2. The Construction Manager’s responsibility.............................................. | 104 |
| Table 6.3 Responsibilities of individuals on the Construction Management Team(a) | 105 |
| Table 6.4. Responsibilities of individuals on the Construction Management Team(b) | 106 |
| Table 6.5. Responsibilities of individuals on the Construction Management Team(c) | 106 |
| Table 6.6. Responsibilities of individuals on the Construction Management Team(d) | 106 |
| Table 6.7. Responsibilities of Project General Superintendent on the Construction Management Team ..................................................................................................... | 107 |
| Table 6.8. Responsibilities of Design Team on the Construction Management Team | 107 |
| Table 6.9. Responsibilities of Subcontractor on the Construction Management Team | 108 |

LIST OF FIGURES

FIGURES

| Figure 2.1. The Project Environment........................................................................ | 6 |
| --- | --- |
| Figure 2.2. Project Life Cycle .................................................................................. | 9 |
| Figure 2.3. The Process of Engineered Construction ............................................... | 11 |
| Figure 2.4. The Construction Keystone Model ........................................................ | 15 |
| Figure 2.5. Processes of Project Management ......................................................... | 17 |
| Figure 2.6. Basic Ingredients in Construction Industry Project Management …… | 22 |
| Figure 2.7. Construction Procedure Flow Chart …………………..……………… | 31 |
| Figure 4.1. PDM activity terminology ..................................................................... | 44 |
| Figure 4.2. Activity pairs ......................................................................................... | 44 |
| Figure 4.3. An arrow network .................................................................................. | 45 |
| Figure 4.5. An example of Gantt Chart .................................................................... | 50 |
| Figure 4.6. An example of Milestones Graphic ....................................................... | 50 |
| Figure 4.7. An Example of Time-scaled network diagrams .................................... | 51 |
| Figure 4.8. Illustrative Cost Baseline Display .......................................................... | 58 |
| Figure 4.9. Risk Management Sequence .................................................................. | 70 |
| Figure 5.1. Portion of typical functional organization ............................................. | 81 |
| Figure 5.2. Project oriented organizational structure ............................................... | 83 |
| Figure.5.3. Matrix organization structure ................................................................. | 86 |
| Figure 5.4. Hierarchy of Teams on Construction Projects ...................................... | 90 |
| Figure 4.1. An Example of WBS …………………………………………………. | 102 |