ABSTRACT

The related Tender documentation of the project consisting of Five Identical Stories Residential Building in Amman, Jordan for which this thesis is built on, obtained from the relevant Engineering Bureau.

10 Contractors submitted 10 different offers about the Rates and Durations.

This Tender (Bill of quantity of works) is from the starting (Excavation) until the end (the completion of the project of Five Identical Stories Residential Building.)

After studying the 10 different offers of the 10 contractors, it is noted that contractor #7 Eng. Waheed Abu Hamza offered the shortest total duration (9-10 months) [1] to execute and finish the entire project’s works. His offer is the shortest amongst the other 10 contractors in terms of the total duration.

Contractor #10 Mr. Sharif Tawfik offered the lowest total amount of $814,943.20 [2006] [10] to execute and finish the entire project’s works. His offer is the lowest amongst the other 10 contractors in terms of the total amount.

Contractor #8 Eng. Nader Habayba offered the longest total duration (16 month) [6] to execute and finish the entire project’s works. His offer is the longest amongst the other 10 Contractors in terms of the total duration.

Contractor #1 Eng. Hisham Altaamari offered the highest total amount $1,040,714.13 [2006] [1] to execute and finish the entire project’s works. His offer is the highest amongst the other 10 Contractors in terms of the total amount.

The importance of this study is to find out the offer of a Contractor who has the shortest total duration & the Contractor who has lowest total amount to execute and finish the entire project’s works. One of them will be chosen to execute and finish the entire project’s works and delivery to the owner. This study will be helpful for future contractors who wish to make successful, fulfilling and up to date projects in terms of Productivity, Cost, and Planning of Building & Construction.